STARTUP PLANNING GUIDE

Construction Marketplace
for Israel

A practical foundation for validating, designing, building and launching a subscription-based marketplace for construction equipment, operators, businesses and parts.

WORKING CONCEPT A verified B2B marketplace where registered Israeli businesses list equipment, equipment with operators, skilled services and parts. Customers search by location, price and availability, then connect and contract directly with the provider. The platform charges providers a subscription and does not process rental payments.

Prepared for the founding partners, product designer and development team

Status: Discovery and definition

# How to use this guide

This is the project’s first source of truth. It records what is already decided, identifies what still requires evidence or founder approval, and gives the team an ordered path from idea to pilot. It is not the final product requirements document or a substitute for Israeli legal, tax, insurance or employment advice.

IMMEDIATE OBJECTIVE Finish product definition and the complete design package in approximately two weeks without locking the company into untested operational assumptions.

## Decision status

| Status | Meaning |
| --- | --- |
| CONFIRMED | The founders have already chosen this direction. |
| RECOMMENDED | The working direction used for planning until changed. |
| VALIDATE | Must be tested with providers or customers. |
| LEGAL REVIEW | Requires advice from qualified Israeli counsel or another specialist. |

## Confirmed foundation

Israel-only startup with a partner/founder structure still to be formalized.

Only registered businesses may become providers.

Broad marketplace: equipment, equipment with operators, skilled services/crews and parts.

Fixed prices and visible availability; custom quotation is a separate flow.

Provider supplies delivery or collection arrangements.

The platform connects parties but does not process rental or service payments.

Provider-funded subscription model; customer access is initially free.

Commercial risks and responsibilities are agreed directly between the parties and recorded in the request.

In-app messaging and profiles are required.

## The first five outputs

- Founder decision register and responsibility matrix.

- Customer/provider interview evidence and launch segment decision.

- Marketplace category, listing and filter taxonomy.

- Business rules and trust/safety framework.

- Product requirements, UX flows, UI system and developer handoff.

# 1. Company and founder setup

The app should not be designed in a governance vacuum. Decide who can approve product scope, spend, contracts and changes before development begins.

| Area | What must be agreed | Output |
| --- | --- | --- |
| Ownership | Founder names, equity, vesting, dilution rules and intellectual property ownership. | Founders’ agreement |
| Roles | Commercial lead, product/design lead, technology lead, operations lead and finance/legal owner. | RACI / responsibility matrix |
| Decisions | Which decisions require unanimity, majority approval or one accountable owner. | Decision policy |
| Company | When and how the Israeli legal entity will be incorporated; registered address and bank account. | Incorporation plan |
| IP and work | All code, designs, research, domains, brand assets and supplier data assigned to the company. | IP assignment clauses |
| Funding | Initial budget, founder contributions, runway and approval thresholds. | 12-month operating budget |
| Exit/conflict | Deadlock, founder departure, confidentiality and non-solicitation provisions. | Legal agreement |

GATE 1 Do not release the brand, collect provider documents or sign commercial agreements until ownership of the company, product and data is clear.

# 2. Problem, customer and market validation

The company is not yet choosing one customer segment. That is acceptable for discovery but not for launch messaging, onboarding or acquisition. The team must determine which buyer has the strongest urgent need and highest repeat frequency.

## Hypotheses to test

Customers struggle to find available equipment or crews quickly enough.

Availability and price information is fragmented across calls, WhatsApp groups, directories and personal relationships.

Providers have idle capacity and want qualified demand.

Providers will keep their calendars and prices current.

Providers will pay a recurring subscription before the marketplace produces high lead volume.

Customers trust verified listings enough to move the first conversation into the app.

## Discovery sample

| Interview group | Target | What to learn |
| --- | --- | --- |
| Equipment rental businesses | 10–15 | Inventory, idle time, pricing, delivery, documentation, lead sources and subscription willingness. |
| Contractors/site managers | 10–15 | Urgent jobs, search process, decision criteria, failure points and booking frequency. |
| Specialist service businesses | 8–10 | Crew structure, licensing, coverage area, availability and quote logic. |
| Parts suppliers | 5–8 | Catalog complexity, stock accuracy, fulfillment and whether inquiry or checkout is appropriate. |
| Insurance/legal/accounting specialists | 3–5 | Risk allocation, marketplace status, data, invoices, terms and verification limits. |

## Validation evidence required before public launch

At least 20 providers willing to onboard and upload real listings.

At least 100 live listings across the first priority categories.

Real pricing and availability data from providers, not estimates from the team.

Five or more customers completing a test request through a prototype or concierge process.

A tested provider subscription proposition and objections log.

A launch region selected using supplier density and buyer demand.

# 3. Marketplace structure and category system

The marketplace can support broad coverage, but every category needs its own listing fields, filters, pricing units, documents and booking rules. Build one shared architecture with category-specific templates.

## Top-level marketplace

| Vertical | Examples | Commercial action |
| --- | --- | --- |
| Heavy equipment | Excavators, loaders, bulldozers, cranes, lifts, compactors, forklifts. | Rent equipment / add operator |
| Tools and site equipment | Generators, compressors, pumps, scaffolding, welding, surveying and safety equipment. | Rent |
| Vehicles and transport | Dump trucks, concrete trucks, low loaders and site transport. | Book / request quote |
| Operators and crews | Equipment operators, electricians, plumbers, welders, formwork, demolition and finishing crews. | Book service / request quote |
| Construction services | Surveying, waste removal, concrete pumping, testing, maintenance and specialist subcontracting. | Book / request quote |
| Parts and consumables | Machine parts, attachments, batteries, filters, hoses and selected site supplies. | Contact seller / request quote first |

## Mandatory listing fields

Provider business, business number, contact owner and service area.

Category, subcategory, brand, model, year, condition, capacity and attachments.

Clear photos/video and a unique asset or listing identifier.

Fixed daily, weekly and monthly rates; overtime, minimum term and VAT display rule.

Availability calendar, notice period and blackout dates.

Delivery zones, delivery price logic and collection rules.

Operator option, operator qualification and price inclusion/exclusion.

Deposit, insurance, fuel, cleaning, damage, cancellation and late-return terms.

Required site conditions, permits, access constraints and safety requirements.

Provider response time, languages and emergency/after-hours availability.

IMPORTANT PRODUCT DECISION Parts sales should initially be an inquiry or custom-quote workflow unless suppliers can guarantee current stock, exact compatibility, VAT pricing and fulfillment. A full commerce checkout is a different operating model.

# 4. Users, permissions and profiles

| Role | Core capabilities | Verification |
| --- | --- | --- |
| Customer business | Search, save, request booking, request quote, message, manage jobs and review. | Business details; responsible contact; optional procurement authorization. |
| Provider owner/admin | Manage business profile, team, subscriptions, listings, calendar, prices, leads and documents. | Registered business; identity; bank/invoice details if later needed; category documents. |
| Provider staff/operator | See assigned work, availability and messages according to permissions. | Identity and applicable licenses/certificates. |
| Platform operations | Approve, suspend, moderate, support, review documents and manage disputes. | Internal role-based access and audit log. |
| Platform super-admin | Manage configuration, staff permissions, billing, reports and irreversible actions. | MFA, restricted access and enhanced logging. |

## Provider profile must communicate

Who the business is and whether it has been verified by the platform.

What it supplies, where it operates and which languages it supports.

Live equipment/service availability and clear pricing.

Documents or license status relevant to the listing category.

Ratings, completed jobs, response time and cancellation history.

The provider’s own commercial terms and responsibility statement.

# 5. Business model and subscription design

The provider subscription is the startup’s initial revenue engine. The platform must demonstrate business value before charging at full price.

## Subscription questions to validate

| Decision | Options to test |
| --- | --- |
| Billing unit | Per provider business, per branch, per seat or by number of live listings. |
| Trial | Free founding-provider period, 30-day trial or limited free plan. |
| Plans | One simple launch plan; later add Basic / Pro / Fleet. |
| Value | Qualified exposure, listing tools, availability calendar, lead inbox, analytics and priority placement. |
| Limits | Number of listings, staff seats, branches, promoted listings and monthly inquiries. |
| Billing | Monthly and annual subscription through an external payment provider; VAT invoice process defined. |
| Failure | Grace period, dunning, reduced visibility, suspension and data retention. |

## Recommended launch approach

Offer a time-limited Founding Provider plan to build supply before charging normal rates.

Keep customer browsing and inquiries free.

Avoid transaction commission while the platform does not process or verify the final contract value.

Do not sell ranking that overrides safety, verification or genuine relevance.

Track provider outcomes: views, saved listings, inquiries, response time and reported completed jobs.

COMMERCIAL RISK A pure subscription model faces a cold-start objection: “Why pay before customers arrive?” The founding plan must trade a temporary discount or free period for complete listings, accurate calendars, fast responses and structured feedback.

# 6. Core customer journeys

## A. Fixed-price equipment booking request

- Customer selects location, dates and equipment category.

- Results show only relevant available listings and the displayed rental price.

- Customer reviews specifications, delivery terms, operator option and provider profile.

- Customer submits a booking request and acknowledges provider/platform terms.

- Provider confirms, rejects or identifies a conflict; price changes require a revised offer.

- Parties message in the app and finalize their direct commercial agreement.

- Booking status is recorded; payment occurs outside the platform.

- After the period, both parties can confirm completion and submit a review.

## B. Custom quotation

- Customer describes work, location, dates, specifications, site access and optional attachments.

- Request goes to one selected provider or a controlled shortlist, not an uncontrolled public blast.

- Provider submits scope, availability, price and exclusions.

- Customer accepts the quote in principle and contacts the provider to complete the direct contract.

## C. Parts inquiry

- Customer searches by machine, model, part number or category.

- Supplier confirms compatibility, stock, price, VAT and delivery.

- Parties complete the purchase directly outside the platform.

# 7. Marketplace rules, trust and safety

Disclaimers alone are not a control system. The platform needs verification, structured disclosures, records, moderation and enforceable rules. The platform should clearly state what it verifies and never imply that a badge guarantees quality, safety or legal compliance.

## Provider onboarding checks

Registered business and authorized representative.

Phone, email and business address verification.

Category-specific license, registration, certification or insurance evidence where applicable.

Equipment ownership or authority to list; serial/registration evidence where appropriate.

Expiry dates with reminders and automatic restriction when critical documents lapse.

Acceptance of provider standards, prohibited conduct and review policy.

## Commercial responsibility record

| Item | Must be visible before request |
| --- | --- |
| Rental/service price | Rate unit, VAT treatment, minimum term, overtime and exclusions. |
| Delivery | Provider responsibility, service area, delivery/collection fees and access requirements. |
| Equipment condition | Condition statement, inspection/handover process and evidence. |
| Operator | Included/not included, qualifications, working hours and supervision responsibility. |
| Insurance and deposit | Who provides what, evidence required and damage/theft treatment. |
| Fuel/consumables | Starting level, refueling method and consumable charges. |
| Cancellation | Notice windows, provider cancellation and force-majeure approach. |
| Safety/permits | Site readiness, licenses, permits and responsible party. |
| Dispute route | Direct negotiation first; platform reporting and moderation limits. |

## Platform enforcement

Reject or suspend false, duplicate, unsafe, expired or misleading listings.

Prohibit circumvention only if commercially justified; do not pretend outside payment can be fully monitored.

Create reporting categories for fraud, safety, harassment, discrimination, non-delivery and document concerns.

Separate customer support from formal legal dispute resolution.

Maintain an evidence and audit trail for approvals, edits, messages, reports and suspensions.

Define review eligibility and prevent reviews for unverified interactions.

# 8. Legal, compliance and specialist review

Before pilot onboarding, Israeli counsel should review the operating model and contracts. The checklist below is a planning scope, not a legal conclusion.

| Workstream | Questions for specialist review |
| --- | --- |
| Marketplace status | Is the company only an advertising/connection platform, an intermediary, an agent or another regulated role? |
| Terms | Customer terms, provider terms, subscription terms, acceptable use, suspension, disclaimers, liability and dispute jurisdiction. |
| Direct contracts | How provider/customer agreements are formed, what the platform records and whether “acceptance” has legal effect. |
| Labor/employment | How service businesses, workers and crews are represented without implying illegal labor supply or platform employment. |
| Licensing | Which categories require business, contractor, vehicle, engineering-equipment or operator documents. |
| Insurance | Minimum provider coverage, evidence display, platform insurance and incident reporting. |
| Privacy/data | Lawful data collection, notices, database obligations, security, processors, retention, deletion and overseas hosting/transfers. |
| Accessibility | Application and web obligations, Hebrew/Arabic support and applicable Israeli accessibility standard. |
| Consumer/B2B | Whether any private users may create consumer-law obligations; advertising and cancellation disclosures. |
| Tax/invoicing | Subscription VAT invoices and clear statement that providers issue rental/service/parts invoices. |
| Messaging/content | Moderation, unlawful content, evidence retention, marketing consent and notification rules. |
| Payments | Confirm that subscription billing through a provider does not make the platform custodian of transaction funds. |

KNOWN REGULATORY SIGNALS Israel provides official licensing services for mechanical engineering/earthmoving equipment; the Privacy Protection Authority regulates digital personal-information databases; and Israeli digital services commonly implement WCAG-based AA accessibility. The verification matrix must be developed with Israeli professionals category by category.

# 9. MVP product scope

“Everything at once” should mean that the category architecture supports the full vision. It should not mean building every advanced workflow before the market is proven.

## Release 1 — required

| Module | Required capability |
| --- | --- |
| Access | Phone/email authentication, business onboarding, consent and role selection. |
| Profiles | Customer business, provider business, branches, staff and verification status. |
| Listings | Category templates, media, specifications, price units, terms, operator option and status. |
| Availability | Calendar, notice period, blocked dates and request conflict handling. |
| Discovery | Keyword/category search, location, dates, price and category-specific filters. |
| Requests | Fixed-price booking request and custom quote request as separate flows. |
| Messaging | Conversation tied to listing/request; attachments; reporting and notification. |
| Subscriptions | Provider plan, trial, external billing, status and entitlement control. |
| Trust | Document upload/review, badges with precise meaning, expiry and reporting. |
| Reviews | Post-interaction review with moderation and right of reply. |
| Admin | Approvals, categories, documents, plans, users, listings, reports and audit history. |
| Analytics | Acquisition, activation, supply, search, inquiry, response and subscription events. |

## Later — do not block the pilot

Rental-payment escrow, deposits, claims or payout splitting.

Live GPS/telematics integration and automatic machine utilization.

Dynamic pricing and complex auction/bidding.

Automated insurance sales or coverage decisions.

Full parts checkout, warehouse stock synchronization and returns.

AI recommendations before enough structured usage data exists.

Nationwide delivery marketplace operated by the platform.

## Recommended product surfaces

One mobile application with customer and provider modes.

Responsive public web marketplace for discoverability and sharing.

Responsive web provider workspace for businesses managing many listings.

Separate secure web administration console.

# 10. UX and design requirements

## Design principles

Hebrew-first and fully RTL; Arabic and English architecture from day one.

Search begins with “what, where and when.”

Fixed prices must explain what is included, not merely show a number.

Availability is never presented as guaranteed until the provider confirms.

Verification badges use plain language: what was checked and when.

Large touch targets, strong contrast, scalable type and accessible form labels.

Urgent construction workflows require fast loading, saved data and clear retry/error states.

The app must work for users with mixed technical confidence and on-site conditions.

## Design deliverables

| Deliverable | Definition of done |
| --- | --- |
| Information architecture | Navigation, category tree, filters, account structure and admin sections. |
| User flows | Onboarding, listing, search, fixed-price request, quote, messaging, subscription, review and moderation. |
| Wireframes | All primary screens plus loading, empty, error, expired, rejected and suspended states. |
| Design system | RTL-ready tokens, typography, color, spacing, icons, components and accessibility states. |
| High-fidelity UI | Customer, provider and admin priority flows in responsive layouts. |
| Prototype | Clickable end-to-end customer request and provider response flows. |
| Handoff | Specs, component behavior, content rules, validation, analytics events and acceptance criteria. |

# 11. Technology, data and security

The development team should select the stack after requirements and non-functional constraints are agreed. The architecture must preserve auditability, access control and future multilingual scale.

## Architecture capabilities

Role-based identity and permissions for multi-user businesses.

Structured category schema capable of different fields and filters.

Geospatial search and service-area logic.

Availability and conflict engine with time zone and calendar rules.

Search index for Hebrew, Arabic and English terms/synonyms.

Messaging and notification service with abuse controls.

Subscription entitlement and external billing integration.

Document storage with access restrictions, expiry and review history.

Admin configuration so categories, fields and policies do not require a code release.

Event analytics, audit logs, monitoring, backups and recovery procedures.

## Minimum security baseline

MFA for administrators; strong authentication and session controls.

Least-privilege access for staff and providers.

Encryption in transit and at rest; secrets management.

Secure file upload validation and malware scanning.

Rate limits, bot/fraud monitoring and abuse reporting.

Documented retention, deletion, backup and incident-response procedures.

No sensitive identity or license documents exposed publicly.

Security review before launch and remediation ownership.

## Core data objects

Business • user • role • branch • provider profile • equipment asset • service listing • part listing • price rule • service area • availability block • request • quote • conversation • attachment • subscription • verification document • report • review • notification • audit event.

# 12. Operations and customer support

| Operational process | Owner and required tool |
| --- | --- |
| Provider onboarding | Operations: checklist, document review, listing quality and activation. |
| Listing moderation | Operations: duplicate/quality/safety review and rejection reasons. |
| Document expiry | Automated reminders plus operations review and restriction rules. |
| Customer support | Ticket categories, response times, escalation and conversation history. |
| Safety/incident report | Priority escalation, evidence preservation and emergency guidance. |
| Disputes | Platform intake and moderation only within defined limits; parties resolve commercial liability. |
| Subscription support | Billing status, invoices, cancellation, refund policy and failed payment handling. |
| Provider performance | Response time, cancellations, reports, stale calendar and quality intervention. |
| Content/localization | Hebrew master copy, Arabic/English review and terminology governance. |

OPERATIONAL TRUTH A marketplace is not only software. If no one owns onboarding, listing quality, stale calendars, reports and support, the experience will collapse even if the interface is excellent.

# 13. Go-to-market and marketplace liquidity

The launch goal is not downloads. It is enough relevant supply and demand in the same category, area and time window for customers to receive useful results.

## Supply launch

Recruit founding providers through the partners’ existing relationships.

Concierge onboarding: platform staff help create and verify the first listings.

Select launch categories using demand frequency, provider density and operational simplicity.

Require calendar and price maintenance in return for founding-plan benefits.

Publish provider case studies only after measurable inquiries or utilization outcomes exist.

## Demand launch

Target site managers, procurement teams, contractors and renovation businesses by chosen category and region.

Use direct outreach, industry relationships, search content, trade groups and targeted campaigns.

Lead with speed, availability and comparison—not generic “all construction in one app” messaging.

Create shareable public listing and provider pages that open into the app or web request flow.

Manually support the first requests to learn where customers abandon or call outside the app.

## Pilot readiness targets

| Metric | Working target |
| --- | --- |
| Verified providers | 20–30 |
| Live quality listings | 100–200 |
| Priority categories | 5–8 |
| Initial region | One high-density operating region, expandable nationwide |
| Invited customer businesses | 20–30 |
| Provider response SLA | Working target under 30 minutes during business hours; validate |
| Calendar freshness | Provider confirmation at least weekly or through each listing update |

# 14. Metrics and decision dashboard

| Layer | Metrics |
| --- | --- |
| Supply | Verified providers, live listings, category/region coverage, calendar freshness, price completeness. |
| Demand | Searches, searchers with results, listing views, saved listings, request starts and completed requests. |
| Matching | Relevant result rate, requests per listing, quote response, time to first response and provider acceptance. |
| Outcome | Reported completed jobs, cancellations, disputes, repeat customers and repeat providers. |
| Revenue | Trials, trial-to-paid conversion, MRR, churn, failed payments and revenue per provider. |
| Trust | Verification completion, expired documents, reports, removals, review rate and fraud/safety incidents. |

NORTH-STAR CANDIDATE Monthly customer requests receiving at least one qualified provider response. It measures useful marketplace activity without pretending the platform can verify every off-platform payment or completed contract.

# 15. Two-week product and design plan

| Day | Primary work | Output |
| --- | --- | --- |
| 1 | Founder workshop; confirm model, roles, assumptions and decision owners. | Decision register v1 |
| 2 | Provider/customer interview launch; draft category architecture. | Interview guide + taxonomy v1 |
| 3 | Business rules: prices, availability, delivery, operator, quotes and messaging. | Rules matrix |
| 4 | Trust, verification, legal questions and admin operations. | Verification/legal brief |
| 5 | Information architecture and complete screen inventory. | Sitemap + screen list |
| 6 | Customer fixed-price and quote wireframes. | Customer flow |
| 7 | Provider onboarding, listing, calendar and inquiry wireframes. | Provider flow |
| 8 | Admin, moderation, subscription and support wireframes. | Admin flow |
| 9 | Design system and RTL component foundation. | UI kit v1 |
| 10 | High-fidelity customer screens. | Customer UI |
| 11 | High-fidelity provider screens. | Provider UI |
| 12 | High-fidelity admin/responsive screens. | Admin UI |
| 13 | Prototype testing with providers/customers; corrections. | Test findings + revision |
| 14 | Developer handoff, acceptance criteria and backlog. | Design package + PRD outline |

## What must exist at the end of two weeks

Approved category and listing schema.

Approved user roles and permissions.

Business-rule matrix and unresolved legal questions.

Complete MVP scope and prioritized backlog.

Clickable RTL prototype of the core customer/provider loop.

Responsive admin concept and moderation workflows.

Design system, content rules, analytics events and developer acceptance criteria.

Pilot recruitment list and onboarding plan.

# 16. Founder decision checklist

| Decision | Current status | Due |
| --- | --- | --- |
| Legal entity, ownership and founder roles | TO DECIDE | Before contracts/data collection |
| Primary launch customer | VALIDATE | End of discovery week |
| Launch region | VALIDATE | End of discovery week |
| First 5–8 priority categories | TO DECIDE | Before wireframes are locked |
| Languages at launch | RECOMMENDED: Hebrew + architecture for Arabic/English | Before design system |
| Subscription trial and launch price | VALIDATE | Before provider recruitment offer |
| Verification matrix by category | LEGAL/OPERATIONS REVIEW | Before provider activation |
| Customer/provider contract model | LEGAL REVIEW | Before pilot |
| Insurance requirements | LEGAL/INSURANCE REVIEW | Before pilot |
| Parts inquiry vs. commerce checkout | RECOMMENDED: inquiry first | Before parts flow design |
| Mobile/web surface priority | RECOMMENDED: mobile + public responsive web + admin web | Before development estimate |
| Platform name and domain | TO DECIDE | Before public recruitment |

# 17. Immediate next actions

START HERE Run a 90-minute founder workshop using this guide. Approve the confirmed foundation, assign owners, select the first interview targets and choose the working launch categories. The category schema and business rules must be ready before final screen design begins.

- Appoint one product decision owner and one commercial/operations owner.

- Create a list of at least 20 provider contacts and 20 customer contacts.

- Schedule the first 10 provider and 10 customer interviews within five days.

- Draft the first category tree and listing fields using real provider inventory.

- Ask Israeli legal counsel for a scoped proposal covering the workstreams in Section 8.

- Build the screen inventory only after the core rules and category data are mapped.

## Research references

Israel Privacy Protection Authority

Privacy Protection Regulations (Data Security), 5777–2017

Israeli digital accessibility guidance

Earthmoving/mechanical engineering equipment licensing service

Israel Tax Authority

DOZR equipment marketplace

BigRentz marketplace

Sharetribe heavy-equipment marketplace guide

Research checked 17 August 2026. Laws, regulatory interpretations and market conditions can change; current advice must be obtained before launch.