PORTFOLIO  /  CONSOLIDATED DECISION REPORT

# Eight ventures.
One controlled evidence base.

Comparative research, source register and document-room status

Data cut-off: 31 August 2026

Portfolio: Eight UAE and Israel-first venture cases

Evidence base: 85 material claims / 20 conflicts / 13 source groups

This report compares the locked cases. It does not replace transaction diligence, live quotations or management validation.

# Portfolio decisions

| ID | VENTURE | DECISION | RISK | GATE BEFORE COMMITMENT |
| --- | --- | --- | --- | --- |
| V01 | B2B Warehousing | CONDITIONAL GO | Medium; medical module High | Tenant or anchor demand, site power, entry yield, complete installed cost and regulatory route must be confirmed before property commitment. |
| V02 | Alfa Home | CONDITIONAL GO | Medium-High | Approve only property-by-property after acquisition, renovation, holding, rental or exit economics are fully underwritten. |
| V03 | Business Bay Offices | CONDITIONAL GO; NO-GO at ordinary market acquisition pricing | High | Purchase basis, permitted use, suite plan, fit-out BOQ, written suite pricing and occupancy evidence must meet the return hurdle. |
| V04 | KLIGO | CONDITIONAL GO - validation first | High | Provider density, response time, two-quote coverage, conversion and repeat usage must clear the 90-day pilot gates. |
| V05 | Asphalt + Concrete | CONDITIONAL GO - feasibility only | High | No capital approval until plant/fleet quotations, land/utilities, raw materials, customer offtake, working capital and the concrete arithmetic are reconciled. |
| V06 | Worker Accommodation | CONDITIONAL GO - demand first | Medium-High | At least 75% signed take-or-pay commitment before a head lease; employer credit, compliance and customer concentration must pass diligence. |
| V07 | Aluminium + Facades | CONDITIONAL GO - asset-light or JV-led; NO-GO full greenfield at entry | High | Approved systems, warranty chain, qualified AED20m+ pipeline, operator capability and working-capital controls are required before launch. |
| V08 | Industrial Bakery | CONDITIONAL GO | High | Buyer LOIs, equipment/facility quotes, working-capital headroom and a reconciled monthly financial model are required. |

# How to read the portfolio

Every venture is conditional; no case is approved for unconditional capital deployment.

Real-estate, operating and technology cases must not share one return template.

Modelled figures are decision inputs, not verified outcomes.

The next capital decision should follow the specific gate stated for each venture.

# Headline economics

## V01  B2B Warehousing

Four warehouse formats, each underwritten separately. Medical/pharma capacity is anchor-led and regulated.

| 4 Storage formats | AED 46-73M Optimal total capital | AED 4.5-7.5M Stabilised rent | 12-15% Five-year equity IRR |
| --- | --- | --- | --- |

## V02  Alfa Home

Three independent engines under one Alfa Home brand; returns remain property-specific.

| 3 Business engines | AED 20-50M Preferred acquisition range | 12-15 months Target cycle | 435 Dubai transactions above USD10M |
| --- | --- | --- | --- |

## V03  Business Bay Offices

The operating concept works; a normal-priced acquisition does not.

| AED 0.76-1.07B Dubai flex/private-office TAM proxy | AED 267-480M SAM proxy | 10000 Floorplate | 38 Private suites |
| --- | --- | --- | --- |

## V04  KLIGO

Israel-first B2B construction marketplace; prove liquidity before scale.

| 70436 Active construction businesses | NIS 10.1B Base TAM GMV | NIS 1.5B Base SAM GMV | NIS 75-120M SOM GMV |
| --- | --- | --- | --- |

## V05  Asphalt + Concrete

Two divisions with separate economics; concrete figures remain conflicted.

| approximately AED 47M Plant-platform benchmark CAPEX | 25000 Working volume | 235 Ex-factory selling price | AED 70.5M Annualised sales |
| --- | --- | --- | --- |

## V06  Worker Accommodation

Contract employer demand before committing to beds or buildings.

| approximately 1.9M Registered-beneficiary physical TAM | 135898 Sdeira leased beds | 98% Sdeira occupancy | AED 5.76M Initial capital |
| --- | --- | --- | --- |

## V07  Aluminium + Facades

Start as a qualified facade integrator, not a factory.

| AED 7.82B Broad UAE facade TAM | AED 1.63-2.63B Curtain-wall SAM proxy | AED 40-70M SOM revenue target | AED 7.0M Opening investment |
| --- | --- | --- | --- |

## V08  Industrial Bakery

A wholesale production platform; buyer volume and route economics come before equipment.

| AED 344-447M Retail-linked SAM | AED 3.5M Initial deployment | AED 4.0-4.5M Recommended committed capital | 12000 Base facility |
| --- | --- | --- | --- |

# Cross-venture capital discipline

| VENTURE | CAPITAL POSITION | RETURN POSITION |
| --- | --- | --- |
| B2B Warehousing | AED 46-73M industrial-warehouse IC planning range. | 12-15% modelled five-year equity IRR for the industrial property case.; 1.8-2.1x modelled five-year equity multiple for the industrial case. |
| Alfa Home | Not established | Not established |
| Business Bay Offices | Base 10,000 sq ft model total investment: AED27.37M.; Approximately AED1,510/sq ft maximum purchase basis for a modelled 15% five-year IRR on the 10,000 sq ft case. | Modelled five-year equity IRR: -12.3% downside, 6.7% base and 21.9% upside.; Modelled cash break-even occupancy after debt: approximately 64.5%. |
| KLIGO | Not established | Not established |
| Asphalt + Concrete | Gray Rock draft concrete investment: AED5.188M. | Do not use as an approved return metric until the margin and all-in capital are reconciled. |
| Worker Accommodation | Modelled 1,200-bed master-lease initial capital: AED5.76M.; Modelled all-in capital for the 1,200-bed acquisition case: AED57.65M. | Modelled master-lease operating break-even: approximately 67.3% occupancy.; Master-lease model IRR: -15.8% downside, 26.6% base and 55.4% upside. |
| Aluminium + Facades | Base asset-light opening investment: AED7.0M; indicative range AED5.5-10.5M.; A fully integrated greenfield platform is modelled at AED60-100M+ and is no-go as the initial entry. | Asset-light five-year model IRR: -6.5% downside, 40.6% base and 69.0% upside.; Base model equity multiple: 5.08x including terminal value. |
| Industrial Bakery | Recommended committed funding envelope: AED4.0-4.5M. | Modelled five-year IRR: approximately -4% downside, 20% base and 34% upside.; The base case does not repay the investment from operating free cash flow alone within five years. |

# Document-room status

| VENTURE | DOCUMENT | STATUS | ACTION |
| --- | --- | --- | --- |
| B2B Warehousing | Industrial Warehouses Deep Research | Available | Retain |
| B2B Warehousing | Cold Storage Deep Research | Available | Retain |
| B2B Warehousing | Medical and Pharmaceutical Warehousing Deep Research | Research output available | Create formal DOCX/PDF |
| B2B Warehousing | Multi-format Warehousing Master Report | Pending | Create |
| Alfa Home | Luxury Villa Value-Add Deep Research | Available | Retain |
| Alfa Home | Alfa Home Proposition and Catalogues | Available | Retain |
| Alfa Home | Alfa Home Master Business Plan | Pending | Create from existing sources |
| Alfa Home | Property Register and Rental Baseline | Requires company data | Obtain |
| Alfa Home | Furniture Capacity and Unit-Cost Model | Requires company data | Obtain |
| Business Bay Offices | Standalone Deep Research | Research output available | Create formal DOCX/PDF |
| Business Bay Offices | Target Asset Comparison and Suite Model | Requires live assets | Obtain/build |
| KLIGO | Market and Ideal Customer Research | Available in project context | Formalise |
| KLIGO | Formal Consolidated Research Report | Pending | Create DOCX/PDF |
| KLIGO | 90-Day Pilot Pack and KPI Tracker | Pending execution | Create template then populate |
| Asphalt + Concrete | Asphalt/RAP and Ready-Mix Research | Available | Retain |
| Asphalt + Concrete | Combined Platform Report | Pending | Create |
| Asphalt + Concrete | Reconciled Concrete Financial Model | Blocked by conflicting inputs | Resolve with operator |
| Worker Accommodation | Standalone Deep Research | Research output available | Create formal DOCX/PDF |
| Worker Accommodation | Corporate Demand and Site Pack | Requires LOIs and site evidence | Obtain |
| Aluminium + Facades | Standalone Deep Research | Research output available | Create formal DOCX/PDF |
| Aluminium + Facades | Supplier, Certification and Warranty Pack | Requires supplier/operator evidence | Obtain |
| Industrial Bakery | Standalone Deep Research | Research output available | Create formal DOCX/PDF |
| Industrial Bakery | Buyer Trial, Quotation and Monthly Model Pack | Requires commercial evidence | Obtain/build |

# Portfolio conflict register

| ID | VENTURE | TOPIC | CONTROLLING POSITION | RESOLUTION |
| --- | --- | --- | --- | --- |
| CF01 | B2B Warehousing | Platform economics | Industrial warehouse IC case only | Restrict figures to industrial warehouse; underwrite cold and medical separately. |
| CF02 | B2B Warehousing | Cold-storage NOI | AED6.375M occupied gross rent before OPEX | Do not call the value NOI or use it to calculate return. |
| CF03 | B2B Warehousing | Medical market size | AED6.99B broad 3PL ceiling; dedicated storage TAM/SAM/SOM not verified | Retain broad context with explicit limitation. |
| CF04 | Alfa Home | Illustrative ROI | AED2M / AED23M = approximately 8.7% | Do not publish a rounded portfolio return; retain examples only in conflict appendix. |
| CF05 | Alfa Home | Illustrative ROI | AED7.5M / AED32.5M = approximately 23.1% | Treat as illustrative property arithmetic, not a portfolio forecast. |
| CF06 | Alfa Home | Return terminology | Profit on cost is itself an ROI measure | Define one return convention property-by-property. |
| CF07 | Business Bay Offices | Market sizing | AED0.76-1.07B modelled Dubai flex/private-office TAM proxy | Use the new bottom-up proxy and label it modelled; remove the old headline. |
| CF08 | Business Bay Offices | Research status | Standalone research completed | Update all website and document-map statuses. |
| CF09 | KLIGO | Old revenue model | NIS6.62M base Year3-5 annual revenue model | Old figures remain removed. |
| CF10 | Asphalt + Concrete | Asphalt cost stack | Sum equals AED237/t, above AED235/t selling price | Do not publish margin or payback as reconciled; rebuild cost stack. |
| CF11 | Asphalt + Concrete | Concrete capacity | No controlling figure | Reconcile with operating partner and fleet productivity schedule. |
| CF12 | Asphalt + Concrete | Concrete selling price | No controlling figure | Obtain current customer quotations and define pumping inclusion. |
| CF13 | Asphalt + Concrete | Concrete unit profit | No controlling figure | Reconcile price, purchase cost and total delivered cost. |
| CF14 | Asphalt + Concrete | Concrete staffing | No controlling figure | Rebuild staffing plan by shift and fleet. |
| CF15 | Worker Accommodation | Occupancy benchmark | 98% Sdeira occupancy, Q2 2026 | Update card, website and deck with date and company-report qualifier. |
| CF16 | Worker Accommodation | Capital and returns | Master lease, acquisition and development have separate capital and IRR scenarios | Replace the generic block with the three model structures. |
| CF17 | Aluminium + Facades | Entry model | AED7M base asset-light opening capital and 40.6% modelled base IRR including terminal value | Rebuild deck around the asset-light integrator; keep terminal-value warning. |
| CF18 | Aluminium + Facades | Greenfield factory | NO-GO as initial entry; AED60-100M+ modelled capital | Show only as a later-stage option after demand proof. |
| CF19 | Industrial Bakery | Funding | AED3.5M initial deployment; AED4.0-4.5M committed capital recommended | Update deck and site with both figures and their distinct meanings. |
| CF20 | Industrial Bakery | Break-even | Plausible only at approximately AED270k+ monthly revenue with controlled contribution | Qualify Month 14 and show the AED3.1-3.5M annual break-even threshold. |

# Master source register

| ID | VENTURE | SOURCE | DATE | SUPPORTS |
| --- | --- | --- | --- | --- |
| S01 | B2B Warehousing | Industrial Warehouses Deep Research | 2026-08-24 | Industrial warehouse capital, rent and return screening ranges. |
| S02 | B2B Warehousing | Cold Storage Deep Research | 2026-08-24 | Cold-chain market estimate, format strategy, yield hurdle and data conflicts. |
| S03 | B2B Warehousing | UAE Medical and Pharmaceutical Warehousing Investment Case | 2026-08-31 | Medical-warehouse regulation, market context, location ranking, operating model and exclusions. |
| S04 | Alfa Home | Alfa Home Proposition and Catalogues | 2026 | Three-engine platform, furniture production and brand proposition. |
| S05 | Alfa Home | Luxury Villa Value-Add Deep Research | 2026-08-24 | Villa market evidence, acquisition band, cycle and property-specific underwriting issues. |
| S06 | Business Bay Offices | Business Bay Managed Office Investment - Dubai | 2026-08-31 | Market proxies, suite model, acquisition ceilings, IRR and decision gates. |
| S07 | KLIGO | KLIGO Market and Ideal Customer Analysis | 2026-08-31 | Israel market model, TAM/SAM/SOM GMV, revenue model and pilot gates. |
| S08 | Asphalt + Concrete | Asphalt and RAP Deep Research | 2026-08-24 | Asphalt platform CAPEX, production model, pricing assumptions, risks and conflicts. |
| S09 | Asphalt + Concrete | Gray Rock Concrete Business Plan | 2026 | Draft concrete capital, fleet, pricing, capacity, staffing and conflicting figures. |
| S10 | Worker Accommodation | UAE B2B Worker Accommodation Platform | 2026-08-31 | Regulation, demand, pricing, master lease/acquisition/development models and sensitivities. |
| S11 | Aluminium + Facades | UAE Aluminium, Glazing and Facade Business | 2026-08-31 | Market range, entry models, asset-light economics, working capital and no-go greenfield conclusion. |
| S12 | Industrial Bakery | UAE B2B Industrial Bakery Investment Case | 2026-08-31 | Market sizing, buyer strategy, capital, break-even, five-year scenarios and operating gates. |
| S13 | Industrial Bakery | Industrial Bakery Proposal and Business Canvas | 2026 | Facility, staffing, fleet and Years 1-3 internal revenue plan. |

# Portfolio next steps

Populate the live quotation, LOI, licence and site evidence required by each gate.

Update the controlling register whenever a conflict is resolved or a source is superseded.

Rebuild only the affected venture model after the underlying commercial evidence changes.

Do not compare headline IRRs until leverage, hold period, terminal assumptions and working capital are normalised.