V08  /  CONSOLIDATED DEEP RESEARCH

# Industrial Bakery

B2B FOOD PRODUCTION

A wholesale production platform; buyer volume and route economics come before equipment.

Geographic scope: UAE; Sharjah base case

Data cut-off: 31 August 2026

Decision: CONDITIONAL GO

Risk level: High

Controlling source: ALFA New Ventures Master Data Register v1.0

Consolidated from completed research and locked evidence. Internal decision review.

| AED 344-447M Retail-linked SAM | AED 3.5M Initial deployment | AED 4.0-4.5M Recommended committed capital | 12000 Base facility |
| --- | --- | --- | --- |

Evidence rule

Published facts, company-reported figures, calculations and modelled assumptions remain separately labelled. Missing quotations, contracts and live operating evidence have not been invented.

# Report map

| SECTION | CONTENT |
| --- | --- |
| 01 | Decision and scope |
| 02 | Business model and market |
| 03 | Commercial model, capital and returns |
| 04 | Operations, regulation and risks |
| 05 | Diligence, conflicts and evidence register |

Use Word's navigation pane to move through the heading hierarchy. Every material figure is repeated in the claim register with its evidence classification and source reference.

# Executive summary

The bakery is a B2B wholesale production platform, not a retail cafe. Buyer commitments, product trials, shelf life, route economics and working capital must be proven before equipment is commissioned.

| AED 344-447M Retail-linked SAM | AED 3.5M Initial deployment | AED 4.0-4.5M Recommended committed capital | 12000 Base facility |
| --- | --- | --- | --- |

| DECISION ITEM | LOCKED POSITION |
| --- | --- |
| Decision | CONDITIONAL GO |
| Preferred model | Commission a staged wholesale bakery only after product trials and buyer commitments validate price, volume, shelf life and route economics. |
| Gate before commitment | Buyer LOIs, equipment/facility quotes, working-capital headroom and a reconciled monthly financial model are required. |
| Source status | Standalone deep research completed; formal consolidated document pending. |

## Principal advantages

A wholesale production platform; buyer volume and route economics come before equipment.

Sharjah is the base planning case. The facility decision must follow buyer geography, delivery routes, utilities, approvals and total occupation cost.

The selected entry model is: Commission a staged wholesale bakery only after product trials and buyer commitments validate price, volume, shelf life and route economics.

## Principal weaknesses

Equipment before buyer demand

Low gross contribution after route costs

Waste, returns and shelf-life loss

Working-capital pressure and delayed customer payment

# Research scope and business model

This report formalises the locked decision case for Industrial Bakery. It preserves the current evidence boundary and identifies the commercial proof required before commitment.

## Customer groups

Supermarkets

Hotels and restaurants

Caterers

Food distributors

## Products or operating segments

Levantine flatbreads

Pita, lafa and taboon

Buns, rolls, baguettes and challah

Private-label or contract production where validated

## Revenue model

Wholesale product sales

Distributor contracts

Hospitality and catering supply

Private-label production where contracted

## Preferred entry model

Commission a staged wholesale bakery only after product trials and buyer commitments validate price, volume, shelf life and route economics.

## Location logic

Sharjah is the base planning case. The facility decision must follow buyer geography, delivery routes, utilities, approvals and total occupation cost.

# Market and demand

Conservative retail-linked manufacturer-revenue SAM: approximately AED344-447M.

## Competition and positioning

A complete live competitor, pricing and capacity schedule is not contained in the controlling register. Competitive positioning must therefore be validated against current operators, current assets and current customer quotations before commitment.

# Pricing, revenue, CAPEX and returns

| METRIC | VALUE | UNIT | PERIOD | EVIDENCE | SOURCE |
| --- | --- | --- | --- | --- | --- |
| Initial deployment | AED 3.5M | AED | Internal plan | MODELLED ASSUMPTION | S12/S13 |
| Recommended committed capital | AED 4.0-4.5M | AED | 2026 recommendation | MODELLED ASSUMPTION | S12 |
| Base facility | 12000 | sq ft | Internal plan | MODELLED ASSUMPTION | S12/S13 |
| Initial operating team | 19 | employees | Internal plan | MODELLED ASSUMPTION | S12/S13 |
| Revenue Years 1-3 | AED 2.3M / 4.2M / 6.8M | AED/year | Years 1-3 | MODELLED ASSUMPTION | S12/S13 |
| Annual revenue threshold | AED 3.1-3.5M | AED/year | Mature base model | CALCULATED FROM PUBLISHED DATA | S12 |
| Month-14 target | Plausible, not validated | timing | Internal plan | MODELLED ASSUMPTION | S12 |
| Five-year IRR - downside/base/upside | approximately -4% / 20% / 34% | % | Five-year model | CALCULATED FROM PUBLISHED DATA | S12 |
| Operating cash payback | More than five years | years | Base model | CALCULATED FROM PUBLISHED DATA | S12 |

All model outputs remain conditional on the underlying transaction, quotation or operating assumptions. No modelled return is a guaranteed result.

## Revenue drivers

Internal revenue plan: AED2.3M, AED4.2M and AED6.8M in Years 1-3.

Modelled operating break-even: approximately AED3.1-3.5M annual revenue.

## Cost and return limitations

Excludes foodservice and is not factory revenue already captured.

Possible but tight.

Provides working-capital headroom while initial deployment may remain approximately AED3.5M.

Live property quotation required.

Employment quotations required.

Not commercial results.

Monthly phasing required.

# Operating requirements

Facility, equipment and commissioning

Food-safety and quality systems

Production planning and packaging

Seven-day route-to-market and returns control

# Regulation and licensing

Food establishment, municipality, product, labelling, food-safety and staff requirements must be confirmed for the selected emirate and facility.

# Risk register

| ID | RISK | CURRENT LEVEL | CONTROL |
| --- | --- | --- | --- |
| R01 | Equipment before buyer demand | High until evidenced | Hold commitment until the decision gate is evidenced. |
| R02 | Low gross contribution after route costs | High until evidenced | Use separate models and approval thresholds. |
| R03 | Waste, returns and shelf-life loss | High until evidenced | Obtain written quotations, contracts and technical review. |
| R04 | Working-capital pressure and delayed customer payment | High until evidenced | Run legal, operating and counterparty diligence before scale. |

# Recommendation

CONDITIONAL GO

Commission a staged wholesale bakery only after product trials and buyer commitments validate price, volume, shelf life and route economics.

Condition before commitment: Buyer LOIs, equipment/facility quotes, working-capital headroom and a reconciled monthly financial model are required.

# Missing information and due diligence

| DOCUMENT | STATUS | LAYER | REQUIRED ACTION |
| --- | --- | --- | --- |
| Standalone Deep Research | Research output available | Phase 2 | Create formal DOCX/PDF |
| Buyer Trial, Quotation and Monthly Model Pack | Requires commercial evidence | Commercial evidence | Obtain/build |

Commercial evidence such as live quotations, LOIs, site models, licences and legal confirmations must be dated and tied to the actual transaction or operating entity.

# Conflicting or updated information

| TOPIC | EARLIER FIGURE OR STATEMENT | CONTROLLING POSITION | RESOLUTION |
| --- | --- | --- | --- |
| Funding | AED3.5M total funding treated as sufficient | AED3.5M initial deployment; AED4.0-4.5M committed capital recommended | Update deck and site with both figures and their distinct meanings. |
| Break-even | Month 14 presented as a firm target | Plausible only at approximately AED270k+ monthly revenue with controlled contribution | Qualify Month 14 and show the AED3.1-3.5M annual break-even threshold. |

# Material claim register

| CLAIM | METRIC | VALUE | PERIOD | EVIDENCE | SOURCE / LIMITATION |
| --- | --- | --- | --- | --- | --- |
| V08-C01 | Retail-linked SAM | AED 344-447M AED/year | 2026 research model | MODELLED ASSUMPTION | S12. Excludes foodservice and is not factory revenue already captured. |
| V08-C02 | Initial deployment | AED 3.5M AED | Internal plan | MODELLED ASSUMPTION | S12/S13. Possible but tight. |
| V08-C03 | Recommended committed capital | AED 4.0-4.5M AED | 2026 recommendation | MODELLED ASSUMPTION | S12. Provides working-capital headroom while initial deployment may remain approximately AED3.5M. |
| V08-C04 | Base facility | 12000 sq ft | Internal plan | MODELLED ASSUMPTION | S12/S13. Live property quotation required. |
| V08-C05 | Initial operating team | 19 employees | Internal plan | MODELLED ASSUMPTION | S12/S13. Employment quotations required. |
| V08-C06 | Revenue Years 1-3 | AED 2.3M / 4.2M / 6.8M AED/year | Years 1-3 | MODELLED ASSUMPTION | S12/S13. Not commercial results. |
| V08-C07 | Annual revenue threshold | AED 3.1-3.5M AED/year | Mature base model | CALCULATED FROM PUBLISHED DATA | S12. Equivalent to approximately AED260k-290k monthly sales. |
| V08-C08 | Month-14 target | Plausible, not validated timing | Internal plan | MODELLED ASSUMPTION | S12. Monthly phasing required. |
| V08-C09 | Five-year IRR - downside/base/upside | approximately -4% / 20% / 34% % | Five-year model | CALCULATED FROM PUBLISHED DATA | S12. Includes a 3.0x Year-5 EBITDA terminal value. |
| V08-C10 | Operating cash payback | More than five years years | Base model | CALCULATED FROM PUBLISHED DATA | S12. The approximately 20% IRR depends on terminal value. |

# Source register

[S12] UAE B2B Industrial Bakery Investment Case

Organisation / type: Completed Deep Research

Date: 2026-08-31

File: Pasted markdown (2).md

Supports: Market sizing, buyer strategy, capital, break-even, five-year scenarios and operating gates.

https://agriculture.canada.ca/en/international-trade/reports-and-guides/sector-trend-analysis-bread-and-bakery-products-united-arab-emirates

[S13] Industrial Bakery Proposal and Business Canvas

Organisation / type: Company proposal

Date: 2026

File: Industrial-Bakery-Proposal.pdf; Industrial-Bakery-Business-Canvas.pdf

Supports: Facility, staffing, fleet and Years 1-3 internal revenue plan.

Original external URL is not recorded in the controlling register.

END OF REPORT